SpacesTalk Interior Design Process

Step 1: Initial Consultation

Understand client requirements, lifestyle, and budget

Discuss design preferences and expectations

Step 2: Design Planning

Layout planning (2D)

Concept designs and mood boards

3D visualization (if required)

Step 3: Material Selection

Selection of finishes, colors, and materials

Finalizing furniture and fittings

Step 4: Execution

Civil work, carpentry, electrical, and painting

Regular site supervision and updates

Step 5: Final Handover

Quality checks

Final walkthrough with client

Project delivery

Typical Timeline:

1BHK: 3–5 weeks

2BHK: 4–8 weeks

3BHK: 6–10 weeks